FRC JAVA CODING LAB 7.0

FROZEN DEVELOPMENT WORKFLOW

Mandatory process for every lesson and module

| Document | Version | Status | Language |
| --- | --- | --- | --- |
| ES-01 | 1.0 | FROZEN | English |

SSIS FRC Team 10951

Author: SSIS  |  Mentor: SSIS

# Scope

Applies to every change involving commands, subsystems, IO, telemetry, controls, autonomous, sensors, and utilities.

## Step 0 - Backbone Check

Verify package responsibility, dependency direction, control flow, observation flow, RobotContainer role, telemetry rules, and IO rules.

## Step 1 - Contract Design

Define interfaces, data snapshots, method signatures, units, ownership, and data sources before implementation.

## Step 2 - Architecture Review

Confirm the design preserves the Frozen Backbone, avoids duplicate responsibility, and avoids over-engineering.

## Step 3 - Full Implementation

Write code only after review PASS. Every Java change must be delivered as a FULL FILE, never as a diff or ellipsis.

## Step 4 - BUILD SUCCESSFUL

Run a build after each clear change. Do not continue while the build is failing.

## Step 5 - Simulation / Real Robot Verification

Validate in simulation when applicable, then test on the real robot using safety controls, Glass/Driver Station, and logs.

# Stop Rules

Backbone Check FAIL → stop and redesign.

Architecture Review FAIL → do not implement.

Build FAIL → do not advance.

Verification FAIL → record the cause, fix one change at a time, and retest.

# Module Closure

Build PASS.

Simulation or real robot PASS.

Clear Git commit.

Record Known Issues and Lessons Learned.

Confirm dependencies for the next module.

# Revision History

| Version | Date | Status | Notes |
| --- | --- | --- | --- |
| 1.0 | 2026-07-18 | FROZEN | Initial release |